**CS 490/491L Progress Template.**

Instructions: *Each team member should enter their activities performed for the capstone project in the last two weeks, as well as their expected activities for the next two weeks, along with anything holding them up on completing their activities. These should be discussed by the team and their advisor(s) during the weekly/biweekly meetings, and the advisor(s) should sign and date the sheet indicating a correct assessment of the team's progress. Students need to upload a signed and scanned version to Canvas.. Progress reports uploaded to Canvas without a signature and score for progress will receive a 0 for progress.*

**Team/Project Name:** ChatJTDAN

**Team Member #<X>:** Dylan Tran

What I did since last progress report:

I have been building a prototype of the frontend side of our app.

Anything holding me up on my last progress report's expected activities:

Nothing is holding me up on my expected progress.

What I plan to do before the next progress report:

I plan to finish the prototype of the app’s interface and coordinate with other team members who are working on the frontend to polish it up. The next step after that will be to work with the backend team members to connect both ends for a working app.

**Team Member #<X>:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_Aya\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

I did a lot of research on how to use android studio as well as research for the front end coding.

Anything holding me up on my last progress report's expected activities:

Nothing.

What I plan to do before the next progress report:

to have some code for the frontend and also backend.

**Team Member #<X>:** \_\_\_\_\_\_Tigran Manukyan\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

I have been doing research, and I started implementing the databases required for our app.

Anything holding me up on my last progress report's expected activities:

Nothing is holding me back so far.

What I plan to do before the next progress report:

Finish the database implementation, and start integrating it with other code.

**Team Member #<X>:** \_\_\_\_\_\_Joseph\_Clifford\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

Started working on the backend. About to push work on the github

Anything holding me up on my last progress report's expected activities:

Nothing

What I plan to do before the next progress report:

Continue working on the backend. Work on adding navigation activity to app

**Team Member #<X>:** \_\_\_\_\_\_\_\_\_\_\_\_\_Mubeen\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

I've been doing a lot of research for the front end and UI, while familiarizing myself with Android studio.

Anything holding me up on my last progress report's expected activities:

So far there isn't anything holding me back.

What I plan to do before the next progress report:

To upload and share my UI ideas with the team via github.

.

**Team Member #<X>:** \_\_\_\_Nora Qizi\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

What I did since last progress report:

I have been doing research about the android studio because it is my first time using it.

Anything holding me up on my last progress report's expected activities:

Nothing is holding me back so far.

What I plan to do before the next progress report:

Start working on the code with my backend team.

**Date:** \_\_\_\_\_\_\_\_\_\_\_\_2/4/24\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Team Progress (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- no progress has been made by the team*

*1 -- insufficient progress has been made for the team to complete their capstone*

*2 -- sufficient progress has been made for the team to complete their capstone*

*3 -- excellent progress has been made by the team*

**Report Quality (0 -- 3):** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*0 -- missing or empty report*

*1 -- report briefly written with incomplete sentences, lacking descriptions of work*

*2 -- well written report with sufficient description of work performed since last*

*progress report*

*3 -- excellently written report with detailed description of each team members*

*progress*